## Slide 1: Dear Diary
Milestone I – Andreas Gruber

## Slide 2: Agenda
Finished Tasks
File Structure
To-dos
Challenges
Upcoming Features

## Slide 3: Finished Tasks
Register/Login/Logout
  Switching between login and register
  Password matching with special characters
  Forward to dashboard when already signed in
Dashboard
  Created logo and background images
  Created and styled memory entries
  Create dynamically memories from templates
  Created and styled popup to enter new memories
Responsive styling

## Slide 4: File Structure

## Slide 5: To-dos
Clicking through the memories
Image upload
Tagging (Locations, activities, persons)
Sqlite database
Saving memories
Filter & Search memories
Nice to have
Animate Dashboard
Google Places API

## Slide 6: Challenges
Password Regex
At least 1 special char
At least 1 number
6 – 30 characters
Testing on Safari
Download version only up to version 5.xx
Virtual Safari Browser abo not for free and test version very limited
Don’t want to set up a VM

## Slide 7: Upcoming features
Image upload with preview (multiple)
Article scroll-snap
Model View Controller for memories